| 1 # Objective of investment |  |  |  |  |  |  |  |  |  | Setting up a factory manufacturing chemical yarn for domestic and international consumption |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 Form of investment |  |  |  |  |  |  |  |  |  | 100% Foreign Owned Company |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 Proposed foreign partner |  |  |  |  |  |  |  |  |  | Vietnam expect foreign organization and individual partner who have capital, experience, advanced technology, and being able to seeking for market for products of the project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 Duration of the project |  |  |  |  |  |  |  |  |  | The duration of the project is expected to be 30 years and it is the subject for extension under the law of Vietnam |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 Proposed Capital |  |  |  |  |  |  |  |  |  | 1 |  |  | Investment capital |  |  |  |  |  |  |  |  |  | 30,000,000 US$ |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 2 |  |  | Legal capital |  |  |  |  |  |  |  |  |  | 9,000,000 US$ |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 3 |  |  | Loan capital |  |  |  |  |  |  |  |  |  | 21,000,000 US$ |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 4 |  |  | Rate of loan |  |  |  |  |  |  |  |  |  | 70% |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Structure of Investment capital |  |  |  |  |  |  |  |  |  | 1 |  |  | Technology & Equipment: 60% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 2 |  |  | Land cost: 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 3 |  |  | Working capital: 7% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 4 |  |  | Construction: 27% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 5 |  |  | Other: 5% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  | Second year |  |  |  |  |  |  |  |  | Third year |  |  | Fourth year |  |  |  | Fifth year |  |  |  |  | Sixth year |  |  |  | Seven year |
|  |  |  |  |  | 20% |  |  |  |  |  |  |  |  | 25% |  |  | 30% |  |  |  | 40% |  |  |  |  | 50% |  |  |  | 50% |  |
| Market |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Main raw materials of textile industry are: cotton , man-made cotton, wool and silk etc. The demand of cotton waste and yarn in the global market is increasing in quantity as well as variety. The demand for cotton waste and yarn is growing with a rate of 3.5% per year meaning that from 9.4 mil tons in 1950 growed up to 38.3% mil tons in 1991 - 42.5 mil tons in 1996 and 52 mil tons in 2000. Based on pridiction of the Japanese chemical fibre association, the global demand for fibre and cotton continuously obtain the grow rate of 2.4% per year, cotton and man-made fibre still keep a large proportion in total products of fibre and yarn and seem to be a most important raw materials in textile industry. Production of man-made fibre and yarn will soar up and cross those of cotton fibre. Polyester fibre will keep a main position in man-made fibre. Asia will hold a central position in production and consumption of man-made fibre. The next generation of chemical fibre with supplement characteristic will emerge. Meanwhile, Vietnam’s yarn manufacturing industry has not met the domestic demand for yarn materials to produce textile products. Total output capacity of the Vietnam textile and garment corporation is 85,000 tons per year in which cotton waste obtain 62%, Pe/Co yarn occupy 36% and the percentage of other yarn is 2%. Generally, most of equipment producing yarn in Vietnam have been backward with low productivity. There are 1,200 roto and 803,644 spindles of many generations imported from many countries with technology of from 50’ to 90’. Number of 20 year old spindles occupy 44.67 %, 10 year old spindles occupy 36.62%, number of less than 10 year old spindles occupy only 8.6%. With middle and under middle advance equipment occupying more than 70%, it is evaluated that fibre and yarn production technology of Vietnam textile industry is standing at middle level of development and it is necessary to newly invest in equipment in an aim to manufacture more competitive fibre and yarn products. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| With population of approximately 80 mil at present and 100 mil in 2010, Vietnamese market is a potential market for investor in textile and garment field. In the recent year, with stable development and improved living condition, demand for and consumption of textile and garment products have been increasing. However, in order to meet the demand of the domestic market, textile industry in general and yarn manufacturing field in particular will have to produce high quality products with diversified kind and color of product. The textile and garment market can be classified into 2 main market: Rural market including rehabittants in rural area, midland and mountainous area with total population occupying 80% those of the whole country but GDP per capital is less than 150 US$ per person per year. This market requires long-wearing, cheap and on the spot products. Urban market including cities, towns, industrial central in the whole country. This market require high quality, diversified style products. Products also have to be changed and diversified in accordance with location, season and customer such as women, audit, Children uniform, business uniform. Therefore, it is necessary to produce various kind of cloth and correlative yarn. After 10 years of renovation, given the development of Vietnam’s economy, Vietnam’s textile industry has been continuously upgrading its technology and investing in new equipment. Vietnam’s products have been exported to big market such as: EU, Japan, the US market, new industrialized countries, East European countries. It is the fact that 80% of Vietnam’s products exported to those markets had to transfer through a third country such as Korean, Taiwan, HongKong etc,. The signed Vietnam - US BTA promises a huge US market for Vietnam’ s textile and garment products. In period from 2000 to 2020, important export market of Vietnam are the US, EU, Japan, EE, and the smaller ones are East of Asia, MidEest and Africa. Each market have its own characteristics, Vietnam textile industry is in dire need of improving style, quality of products as well as decreasing deliver time aiming to keep traditional customers. To reach the goal of 2010 which provide the grow rate of textile industry of 13% each year, Vietnam will need 360,000 tons of yarn, in which cotton yarn and mixed yarn is 255,000 tons (equal to 71%), man-made yarn is 104,500 tons (equal to 29%). Level of consumption of yarn per capital of Vietnam in 2010 will be 3.6 kg/person, meaning that lower than those of the area and the world (average level of the world is 7.2 kg/person) Thus, to reach the goal, textile industry have to invest to improve its equipment and production technology as well as set up may new factories in the whole country. Total investment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| capital required about 2,508.4 mil US$, average 179 mil US$ per year. It is estimated that, domestic capital will occupy 41% and foreign capital will occupy 59%. Presently, yarn producing capacity of Vietnam textile industry is 72,000 tons per year. When the large scale project investing in chemical yarn manufacture starts its performance, it will meet the domestic and international demand for high quality raw materials, create jobs for a huge number of local employee, make contribution into the state budget and development of Vietnam’s Textile and garment industry. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 Product of the project | High grade chemical yarn, polyester-cotton yarn supplying for textile and garment industry |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 Producti-on capacity (output) | Unit: Ton |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Second year |  |  |  |  |  |  |  |  |  |  | Third year |  |  |  | Fourth year |  |  |  | Fifth year |  |  |  |  | Sixth year |  |  |  | Seven year |  |  |
|  | 2000 |  |  |  |  |  |  |  |  |  |  | 4000 |  |  |  | 5000 |  |  |  | 7000 |  |  |  |  | 10000 |  |  |  | 10000 |  |  |
|  | ### Unit: % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Second year |  |  |  |  |  |  |  |  |  |  | Third year |  |  |  | Fourth year |  |  |  | Fifth year |  |  |  |  | Sixth year |  |  |  | Seven year |  |  |
|  | 20 |  |  |  |  |  |  |  |  |  |  | 40 |  |  |  | 50 |  |  |  | 70 |  |  |  |  | 100 |  |  |  | 100 |  |  |
| 10 11 Raw material volume of project | #### Unit: Ton/year |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Second year |  |  |  |  |  |  |  |  |  |  | Third year |  |  |  | Fourth year |  |  |  | Fifth year |  |  |  |  | Sixth year |  |  |  | Seven year |  |  |
|  | 2.308 |  |  |  |  |  |  |  |  |  |  | 4.616 |  |  |  | 5.770 |  |  |  | 8.078 |  |  |  |  | 11.540 |  |  |  | 11.540 |  |  |
|  | At present, most of the material to produce chemical yarn have to imported . However, there are two foreign owned projects producing PES and Petex synthetic fuzz are issued investment license ( production capacity 167000 ton fuzz . Vietnam has been potential natural fuzz production, the project plan production 20,000 cotton waste ton, in 2002 and 60,000 tons in 2010. To the 2005 when the depurative factory perform and supply the biochemical products, so that in the next years raw material supply for the chemical yarn factory will be replaced from produced material in local, material resource will be ensured . The factory will be able to reduce costs of production, creates comparative products.. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 1 |  |  |  |  |  |  | Ensuring condition of sanitation and environment according to current regulation. Due to the characteristic of the sectors, chemical yarn have to use many chemical in which some chemical are toxic chemical harmful for environment, thus it is necessary to establish a safe area around the project boundary without inhabitant where will be covered with green tree to create a natural landscape and restrict dust and smoke Ensuring environment and sanitary condition in accordance with current regulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Request of project will be provided by Hanoi government to border line of project 12 | 2 |  |  |  |  |  |  | Supplying stable electricity and communication infrastructure. Electricity required is three phase electricity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 3 |  |  |  |  |  |  | Water supply and drainage: The project will have to use a huge of water thus it is necessary that there is a large diameter water pipe line directly connected to water supply system of the city. At the same time, sewage will be remove of the project is equal to used clean water therefore the project need a drainage system connect from the project area to the city's drainage system. Because of the project located in suburban of Hanoi, far from inhabitant area, building up a water supply system and a drainage system to border line of the project will require a certain investment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 4 |  |  |  |  |  |  | Communication and telecommunication: Telecommunication service will be sufficiently supplied with dial number of Hanoi to decrease communication expenditure Ensuring security in the area: Protector of the project only can ensure security inside the border, thus the project need support from local authorities in providing security, preventing fire, staving off burglary, revising risky in area around project's border |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Raw Material Fibres Opening Cleaning Blow Room Cleaning Orienting Comber Cleaning Orienting Carding Blending Orienting Drawframes Drafting Fly Frames Spinning Ring Frames Doubling Twisters Defect Removal AUTOWINDER Packing Shipping Technology |  |  | Process diagram of the technology |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | With the appearance of roto yarn machine, friction yarn machine are applied in industry, yarn technology has been development, creation concentrate aspects: good processing efficiency, high automatization, electronization standard, energy saving, noisy reduction, dust reduction. Ro to yarn method of the Project is advanced developing method and installed under diagram of the technology biden. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13 Equipment | Equipment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Unit: USD |  |  |  |
|  | 1 |  |  |  |  |  | Blow Room combined with a system automatically transferring cotton to Carding and Comber |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 800,000 |  |  |  |
|  | 2 |  |  |  |  |  | Carding |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 16,000,000 |  |  |  |
|  | 3 |  |  |  |  |  | Ring Frames |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4,000,000 |  |  |  |
|  | 4 |  |  |  |  |  | Accessories of Ring Frames |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 50,000 |  |  |  |
|  | 5 |  |  |  |  |  | Auto yarn allege set |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1,800,000 |  |  |  |
|  | 6 |  |  |  |  |  | Combing and Lap former |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 900,000 |  |  |  |
|  | 7 |  |  |  |  |  | Drawframe with Autoleveller function |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 600,000 |  |  |  |
|  | 8 |  |  |  |  |  | Spinning without spindles |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 480,000 |  |  |  |
|  | 9 |  |  |  |  |  | Tube for Carding and Ring Frames |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 600,000, |  |  |  |
|  | 10 |  |  |  |  |  | Tube machine |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 400,000 |  |  |  |
|  | 11 |  |  |  |  |  | Tools and accessories |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 120,000 |  |  |  |
|  | 12 |  |  |  |  |  | Supporting Equipment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 200,000 |  |  |  |
|  | 13 |  |  |  |  |  | Other Utilities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 6,000,000 |  |  |  |
|  | 14 |  |  |  |  |  | Office Equipment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 500,000 |  |  |  |
|  |  |  |  |  |  |  | Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 18,050,000 |  |  |  |
| 14 Land of project |  |  |  | 1 |  |  |  |  |  |  | ##### Area |  |  |  |  |  |  |  | 100,000 m2 |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 2 |  |  |  |  |  |  | Location |  |  |  |  |  |  |  | Hanoi Suburban |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 3 |  |  |  |  |  |  | Water supply system |  |  |  |  |  |  |  | Connecting with the city's water supply system and using underground water |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 4 |  |  |  |  |  |  | Electricity supply system |  |  |  |  |  |  |  | Connecting with the city's electricity supply system |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 5 |  |  |  |  |  |  | ###### Traffic road |  |  |  |  |  |  |  | The location of the factory borders on traffic road which is comfortable for transporting materials, products for domestic market and for export |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 6 |  |  |  |  |  |  | Land cost |  |  |  |  |  |  |  | Land rent price 0.9 USD/m2/year for communes contiguous to Urban of group 1 |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 7 |  |  |  |  |  |  | Drain water system |  |  |  |  |  |  |  | The waste water is collected in tanks of treatment system before discharge to waste water system of the city |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 8 |  |  |  |  |  |  | Communication system |  |  |  |  |  |  |  | Using telecommunication service of the city's post office |  |  |  |  |  |  |  |  |  |  |  |  |

| 15 Employment | Second year | Third year | Fourth year | Fifth year | Sixth year | Seventh year |
| --- | --- | --- | --- | --- | --- | --- |
|  | 210 | 260 | 310 | 415 | 415 | 415 |
|  | Foreign : 5% |  |  | Local :95% |  |  |

| 16 basic expenses for project | ##### Electricity | 0.051 USD |
| --- | --- | --- |
|  | Water supply cost | 0.43 USD/m3 |
|  | ##### Land cost | 0.9 USD/m2/year for communes contiguous to urban of group 1 |
|  | Construction cost | - Boundary Walls: 3.000 m2. From 25 USD/m2 to 30 USD/m2 -Road and ground: 12.000 m2. From 25 USD/m2 to 30 USD/m2 - Workshops and Ware house: 45.000 m2. Unit price of ware house(5000 m2): 60 USD/m2 to 65 USD/m2. Unit price of workshop (40.000m2) 80 USD to 100USD/m2. - Office house (600m2). Unit price of office house 100 to120USD/m2 |

| 17 tax policy for project | 1 | Income Tax | 15 % in the first 12 years and 25 % for the rest |
| --- | --- | --- | --- |
|  | 2 | Import duty (of equipment imported as part of the fixed asset, specialized means and means of transport used for transporting employees) | Under the current law on foreign investment in Vietnam, those goods when imported will be exempted from import tax and VAT tax |
|  | 3 | Profit remittance Tax | The foreign investor's capital invested in Vietnam higher than 10 million USD, thus Profit remittance tax is 3% |

|  |  | 18 Exemption and reduction time of corporate income tax for project |  |  | # Exemption |  |  |  | Exemption from income tax for 2 years commencing from the firs profit-t making year |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Reduction |  |  |  | Reduction of 50% of income tax for the following 3 years |  |  |  |
|  | 19 Licensing procedures for investment and construction |  | 1 | Setting up project document |  |  |  | (-) Application for investment license (-) Chapter of company (-) Feasible Study (-) Certificate of legal and financial status (-) Documents related to Technology Transfer |  |  |  |  |
|  |  |  | 2 | Project evaluation time and investment license issue time |  |  |  | 30 days |  |  |  |  |
| 20 Implementing schedule of project |  |  |  |  |  | 2003 | 2004 |  |  | 2005 | 2006 | 2007 |
|  |  |  | Construction (8 months) |  |  |  |  |  |  |  |  |  |
|  |  |  | Install equipment (10 months) |  |  |  |  |  |  |  |  |  |
|  |  |  | Control (2months) |  |  |  |  |  |  |  |  |  |
|  |  |  | Start business and producing |  |  |  |  |  |  |  |  |  |
|  | 21 22 Encouraged investment policy of government for project |  |  | Textile industry is a key industry in Vietnam thus it will be Vietnamese Government provide with many favor condition to encourage investment such as promoting and seeking for market, introducing domestic partners and bluechips. The products of the project mostly support for export thus beside income tax incentives such as Income tax of 15 % applying to the first 12 years since the factory put into operation, Exemption from income tax for 03 year commencing from the first profit-making year, Reduction of 50% of |  |  |  |  |  |  |  |  |
|  |  |  |  | income tax for the following 2 years, Profit remittance tax is 3%; the project can be returned import tax for raw materials imported to yarn products to be exported |  |  |  |  |  |  |  |  |

| Result of project | Economic (USD/year): The chemical yarn factory project has advanced diagram of technology will be use efficient material, manpower resource, therefrom manufacture high quality products, competitive products in the market. The Investor will be received worthy income under following calculation: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | ## Total Turnover (1000 USD) |  |  |  |  |  |  |
|  | ## Second year | ## Third year | ## Fourth year |  | ## Fifth year | ## Six year | ## Seventh year |
|  | ## 6,600 | ## 13,200 | ## 16,500 |  | ## 23,100 | ## 33,000 | ## 33,000 |
|  | ## Total cost (including tax) |  |  |  |  |  |  |
|  | ## 10,034 | ## 15,183 | ## 17,764 |  | ## 22,898 | ## 31.113 | ## 31,113 |
|  | ## Profit (after tax) |  |  |  |  |  |  |
|  | ## -3,434 | ## -1,985 | ## -1,264 |  | ## 201 | ## 1,886 | ## 1.886 |
| 22 | Social |  |  | Making contribution in fostering process of modernization and Industrialization of Vietnam, Supplying high grade products for domestic consumption |  |  |  |
|  | Employment |  |  | Providing jobs for 400 workers with stable income |  |  |  |

| 23 Contact with | hanoi authority for planning and investment Address: 17 Tran Nguyen Han str. Hanoi – Vietnam Tel: 84-4-8260257 Fax: 84-4-8251733 API will give you project profile, introduction of Vietnamese Partner, assistance procedure for setting up project in Hanoi |
| --- | --- |